PROTECTION PLATFORM

Task Division & Platform Roadmap

# Part 1 — Platform Roadmap

## Phase 1 — Core Reporting & Emergency Response (build first)

| FEATURE | functions |
| --- | --- |
| Anonymous Reporting | The core function of the entire platform — must work without requiring an account or identity. |
| Emergency SOS | Quick-exit design, silent trigger option, routes to nearest station using the reporter's live location. |
| GPS Location (opt-in) | Captured only with explicit consent; incident location and reporter's live location tracked separately. |
| Reference Number Tracking | Long, random reference codes (not sequential) so no one can guess or browse other people's reports. |

## Phase 2 — Evidence, Routing & Case Handling

| FEATURE | functions |
| --- | --- |
| Photo / Video / Document Upload | Encrypted storage, access-logged, EXIF/GPS metadata stripped before anything is ever displayed. |
| District Office Routing | Auto-assigns a report to the correct office based on district, with nearest-station logic for SOS cases. |
| Ministry Dashboard | Case queue, status updates, assignment — the day-to-day tool ministry staff will actually live in. |
| Email / SMS Notifications | Reference number + status only — never case details, names, or location, since SMS isn't encrypted. |

## Phase 3 — Oversight & Intelligence

| FEATURE | functions |
| --- | --- |
| Analytics Dashboard | Case volumes, response times, office performance — for ministry leadership, not the public. |
| Heatmaps | District/ward-level aggregation only, with a minimum-count suppression rule so no single case is ever identifiable on the map. |

## Phase 4 — Language & Access

| FEATURE | functions |
| --- | --- |
| English / Chichewa throughout | Every form, notification, and status message — not just the homepage needs both languages from Phase 1 onward. A person has to choose which they prefer |
| Accessibility | Large text, high contrast, keyboard navigation — for reporters and district office staff alike. |

# Part 2 — Task Division

## 1. Design & Frontend

| Harriet — UX Design, Information Architecture & Frontend Build |  |
| --- | --- |
| Responsibilities - Map the reporting flow end-to-end: Anonymous Report → optional evidence upload → optional location → submission → reference number issued. - Design the Emergency SOS interaction, including the quick-exit behaviour and a silent-trigger option that leaves no visible confirmation. - Design the consent screens for GPS capture — must clearly separate 'where this happened' from 'where I am now', and make opting out easy and equally functional. - Design the case status lookup flow (enter reference number, see status, no login required). - Build the reporting, SOS, and status-lookup pages in code, in both English and Chichewa, working directly from the design system. - Coordinate with Teekay/Wanangwa on what each form field needs to send to the API. | Deliverables - Reporting & SOS flow diagrams - Bilingual reporting, SOS, and status-lookup pages (built) - GPS consent screen designs - Reference-number lookup UI |

| Hajeerah — Visual Design, Design System & Frontend Build |  |
| --- | --- |
| Responsibilities - Design and build the Ministry Dashboard (case queue, filters, status updates, assignment) and the Analytics Dashboard (charts, response-time metrics). - Design and build the Heatmap visualization — district/ward-level aggregation only, with the minimum-count suppression rule applied before anything renders. - Maintain the design system (colours, type, components, icon set) across both the public reporting site and the internal dashboards, including a distinct high-contrast SOS button treatment. - Build the evidence upload component (drag-and-drop, progress state, file-type validation) in both languages. - Ensure every dashboard and public page meets WCAG AA contrast, and works with keyboard navigation only. | Deliverables - Ministry & Analytics Dashboard (built) - Heatmap component (built, aggregated data only) - Design system file - Evidence upload component (built) |

## 2. Database & Geospatial Schema

| Alicekay — Database Architecture, Geospatial & Evidence Schema |  |
| --- | --- |
| Responsibilities - Design core tables: Reports, Users/Roles, Districts, Stations, Evidence, Notifications, CaseStatusHistory. - Design the geospatial schema for police/district station locations and coverage areas (PostGIS-compatible), to support nearest-station queries. - Design the evidence metadata schema — file references, upload timestamp, access log, chain-of-custody fields — separate from the encrypted file storage itself. - Generate non-sequential, non-guessable reference numbers at the schema level. - Define the case status state machine (submitted → under review → assigned → resolved) as a constrained field, not free text. - Review schema with Teekay and Wanangwa before backend implementation begins. | Deliverables - ER Diagram (incl. geospatial + evidence tables) - SQL migration scripts - Reference-number generation logic - Signed-off schema |

## 3. Backend Development

| Wanangwa + Teekay — APIs, Geospatial Routing, Evidence Handling & Security |  |
| --- | --- |
| Responsibilities - Reporting API: accept anonymous submissions, generate reference numbers, store consented location data separately from incident location. - Nearest-station routing: geospatial nearest-neighbor query against the station database for Emergency SOS; district-based routing as the fallback when location isn't shared. - Evidence API: encrypted upload and storage, EXIF/GPS metadata stripped from files before any internal or public display, virus/malware scanning on upload, full access logging. - Case management API: status transitions, office assignment, dashboard data for ministry staff. - SMS/Email notification integration (e.g. an SMS gateway serving Malawi) — messages limited to reference number and status word only. - Analytics/heatmap aggregation endpoint — must apply district/ward-level rounding and minimum-count suppression server-side, before data ever reaches the frontend. - Security & Privacy: encrypt sensitive data at rest, role-based access to raw reports and evidence, data retention policy, audit logging on every access to a case. | Deliverables - Documented REST API set - Geospatial routing service - Encrypted evidence storage pipeline - SMS/Email notification service - Security & access-control policy doc |

## 4. Integration & Testing (Everyone)

- Connect frontend to backend APIs across reporting, SOS, dashboard, and analytics.

- Verify GPS consent flow behaves correctly when location is allowed, denied, or unavailable.

- Verify EXIF/GPS metadata is actually stripped from uploaded evidence before display.

- Verify heatmap suppression rule holds — no cluster below the minimum count should ever render.

- Test nearest-station routing against known coordinates for accuracy.

- Verify SMS/email notifications never leak case details.

- Full bilingual pass — every form, button, and notification checked in both English and Chichewa.

- Mobile responsiveness testing, since most reporters will use phones.

## 5. Deployment (Everyone)

- Deploy with SSL/encryption enforced end-to-end.

- Set up encrypted backups for the database and evidence storage.

- Confirm SMS gateway and email delivery work in production.

- Final acceptance testing with the ministry, including district office staff.

- Train ministry and district office staff on the case management dashboard.